|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Second Meeting – Startup (Afternoon 09/13/2013) | | | | | |
| 09/13/2013 | | 18:00 - 18:30 pm | | Skype | |
| Note taker | HoangPH | | | | |
| Attendees | HoangPH, HuyNQ, BinhNT | | | | |
| Prototype | | | | | |
| 18:00 | HoangPH | | | | |
| Discussion |  | | | | |
| Clarify the prototype, divise the work. | | | | | |
| Conclusions |  | | | | |
| HoangPH will continue to draw workflow, fix error in report 1 and 2.  HuyNQ will find the web template. HoangPH will do the final check.  BinhNT will continue to do the Android App prototype | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| **Report 1, 2. Workflow.** | | | **HoangPH** | | **09/14/2013** |
| **Website Template** | | | **HuyNQ, HoangPH** | | **09/13/2013** |
| **Simple Web Prototype (Manage, Login)** | | | **HuyNQ** | | **09/14/2013** |
| **Roll Call Manage Prototype** | | | **HuyNQ** | | **09/15/2013** |
| **Face & Student Manage Prototype** | | | **HoangPH** | | **09/14/2013** |
| **Andoid App Prototype** | | | **BinhNT** | | **09/14/2013** |