|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Third Meeting – Startup (Morning 09/16/2013) | | | | | | | | |
| 09/16/2013 | | | 8:00- 9:30 am | | | Room 109 | | |
| Note taker | HuyNQ | | | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT (DatDM absent) | | | | | | | |
| Report Two– Review | | | | | | | | |
| 8:00 am | | HoangPH | | | | | | |
| Discussion | |  | | | | | | |
| Show all content report 2: Problem Definition, Project organization, Project Management Plan, Coding Convention | | | | | | | | |
| Conclusions | |  | | | | | | |
| The system format:   * Edit format same as Determine number 9(CMS)   Modal:   * Create table compare the agile model with another (scrum, spiral…)   The coding convention:   * Write summary for each (where is used ).   The link reference:   * Based as standard? By organization?   Iteration   * Add Resource needed.   Iteration Detail   * Edit workflow and task plan for member (have both front-end, back-end). | | | | | | | | |
| Actions Item | | | | Persons | | | | Deadline |
| Report 2 | | | | HoangPH, HuyNQ, BinhNT | | | | 19/9/2013 |
| Workflow - Review | | | | | | | | |
| 8h:30 | HoangPH | | | | | | | |
| Discussion |  | | | | | | | |
| Show all workflow | | | | | | | | |
| Conclusions |  | | | | | | | |
| Single student workflow :   * Edit upload image change to capture. * Edit database change to store. * Delete identify “site”. * Confirm “Instructor” and “Staff”   Summary:   * Face recognition haven’t output. * Save to database for each check roll call. * Notify for use if have the stranger or absent more than 10 people.   Add system workflow. | | | | | | | | |
| Action Items | | | | | Person Responsible | | Deadline | |
| **Workflow**  **Task plan** | | | | | **HoangPH, HuyNQ, BinhNT** | | **19/09/2013** | |
| Prototype – Review | | | | | | | | |
| 9:00 am | | HoangPH | | | | | | |
| Discussion | |  | | | | | | |
| Show all prototypes. | | | | | | | | |
| Conclusions | |  | | | | | | |
| Web prototype:   * Face set should be Hide. * Add serial student (No.) * Add current student’s class. * Edit all prototypes. * Edit Active/inactive student. * Add detail (address, phone number …) for “add new student”. * Notify confirm when delete. * Research checking duplicate image.   Mobile:   * Add menu chose class. * Active camera from study starts to end (+-30 minutes). * Auto sent image to service. * Edit notify with vibration. * Research “How many time request to service again?” * Face detected: just show strange image. * Add version web. | | | | | | | | |
| Actions Item | | | | Persons | | | | Deadline |
| Prototype | | | | HoangPH, HuyNQ, BinhNT | | | | 19/9/2013 |
| Other | | | | | | | | |
| 9:20 am | | HoangPH | | | | | | |
| Discussion | |  | | | | | | |
| \_Create User Case Diagram.  \_Design ERD. | | | | | | | | |
| Conclusions | |  | | | | | | |
| Actions Item | | | | Persons | | | | Deadline |
| \_User case Diagram  \_ERD | | | | HoangPH, HuyNQ, BinhNT | | | | 19/9/2013 |