|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Fifth Meeting – Startup (Morning 09/23/2013) | | | | | | |
| 09/23/2013 | | | 8:00- 9:30 am | | Room 109 | |
| Note taker | BinhNT | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT (DatDM absent) | | | | | |
| Use Case Diagram– Review | | | | | | |
| 8:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all use case diagram | | | | | | |
| Conclusions | |  | | | | |
| * Change color of boundary system * Fix “config” to “configure” * Fix usecase ver = 2.0 (uml) * Arrange main flow be fisrt. * Fix all with right form. * (SU009) HuyNQ Triggers: add new (no import) * Fielsd have min-max lenght; date-time (value); email-phone (regular expression)   Overview usecase:   * Remove inheritance form “ from actor Guess.   System :   * Delete “face recognition”. Change to “Recognize student”   Instructor   * Delete “report by class”, join it to “report attendance rate”.   Staff   * Add “active/inactive subject”. * (extend) export report (semester) | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Use case specification | | | | HoangPH, HuyNQ, BinhNT | | 26/9/2013 |
| Prototype– Review | | | | | | |
| 8:30 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all prototypes. | | | | | | |
| Conclusions | |  | | | | |
| * Demo with website (not winform) * Pay attention to color of websites * Contect to supporter get info about web service and android apps   ERD :   * Remember symbols (generalization) | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Prototype, Use case detail | | | | HoangPH, HuyNQ, BinhNT | | 26/9/2013 |
| ERD – Logic & Physical Diagram | | | | HoangPH | | 26/9/2013 |
| Another | | | | | | |
| 9:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| All detail. | | | | | | |
| Conclusions | |  | | | | |
| * Build webservice and app (deadline 28/10) with core flow * Demo main flow and srs everyday (begin 31/10) | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Demo mainflow, runable prototype | | | | HoangPH, HuyNQ, BinhNT | | 26/09/2013 |
| All project | | | | HoangPH, HuyNQ, BinhNT | | 31/10/2013 |