|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tenth Meeting – Startup (Morning 10/10/2013) | | | | | | |
| 10/10/2013 | | | 8:00 - 9:30 am | | Room 109 | |
| Note taker | BinhNT | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT(DatDMabsent) | | | | | |
| Work flow – Review | | | | | | |
| 08:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Run the system base on work flow | | | | | | |
| Conclusions | |  | | | | |
| Roll Call   * Pay attention to browser (no vietnamese) * (Upload image) button “Chọn …” translate to English * (Edit) Staff can edit all attendance log, instructor just current and previous day. * (Note) add status and join with older status. (Khanhkt P-> A, HungLD A->P) * (Start time)Create box (other). * Edit size box * Before start date of roll call, can edit all content, but on time, just edit instructor. * Import roll call same cms, add new student that does not exit in database * Find solution for compensating work (học bù), add new tab on menu, show roll call date; stick one day off, choose one day for that. * send to service when online.)   Document   * Numbering MVC, understood about model is used. * (Class diagram) rollcall have at least one student, instructor may have no rollcall, staff is a user, user may not staff. * (Sequence diagram) edit timeline, draw all main flow, no alternative. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Use case specification | | | | HoangPH, HuyNQ, BinhNT | | 14/10/2013 |
| Prototype– Review | | | | | | |
| 9:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all prototypes. | | | | | | |
| Conclusions | |  | | | | |
| Web:   * Edit menu, edit color | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running Screen + Prototype | | | | HoangPH, HuyNQ, BinhNT | | 14/10/2013 |
| Document and Other | | | | | | |
| 9:20 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Others | | | | | | |
| Conclusions | |  | | | | |
| Document:   * Change date check using attendance * Learn all symbol of class diagram and sequence diagram   Other:   * Run all main flow, change date check attendance, add new roll call, add student, get roll call list. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| All document | | | | HoangPH, HuyNQ, BinhNT | | 14/10/2013 |