|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Thirteenth Meeting – Startup (Morning 21/10/2013) | | | | | | |
| 21/10/2013 | | | 8:00 - 9:30 am | | Room 109 | |
| Note taker | HuyNQ | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT(DatDMabsent) | | | | | |
| Work flow – Review | | | | | | |
| 08:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Run the system base on work flow | | | | | | |
| Conclusions | |  | | | | |
| Prototype:   * Blur the background. * Change status switch page.   Work Flow:   * Research just one account login system (same as facebook). * Synchronized calendar when have event. * Create slide for “Synchronized Calendar” mechanism. * User can check attendance yesterday (web and mobile). * Create a roll call have first week from Tuesday to Saturday. * Add messages remove, delete. * Change create roll call: Create begin date ->auto fill semester -> choose major -> subject -> class -> start time -> instructor. * Add manage students. * Change ERD, the student can have zero or one class.   Review:   * Why we use log file? * Why we synchronized by day? | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running Screen + Prototype | | | | HoangPH, HuyNQ, BinhNT | | 24/10/2013 |