|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sixteenth Meeting – Startup (Afternoon 04/11/2013) | | | | | | |
| 4/11/2013 | | | 14:15 - 15:00 pm | | Room 504 | |
| Note taker | HuyNQ | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT(DatDMabsent) | | | | | |
| Work flow – Review | | | | | | |
| 14:15 pm | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Run the system base on work flow | | | | | | |
| Conclusions | |  | | | | |
| Document:   * + Add picture report to non-function requirement.   + Change ‘test integration system component ’ to ‘test system’.   + Create report number test for each module.   + Features to test: Write base on work flow.   Work Flow:   * Edit roll call list (show base on?) * Finished Roll Call (deadline : 7-11-2013) * Next week: complex task for HuyNQ. * Prepare manual guide. * Mobile: * 2 statuses: for login: normal and result. * Add absent percent of student column. * Research saving data to temp. * Create report: time, performed about internet, speed… | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running Screen + Prototype + Test case | | | | HoangPH, HuyNQ, BinhNT | | 7/11/2013 |