|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| First Meeting – Startup (Morning 09/09/2013) | | | | | |
| 09/09/2013 | | 08:30 am – 09:30 am | | Room 109 | |
| Note taker | HoangPH | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT (DatDM absent) | | | | |
| App Demo | | | | | |
| 08:40 am | HoangPH | | | | |
| Discussion |  | | | | |
| Run the demo for face recogntion. | | | | | |
| Diccuss some problem about the accuracy of the face detection, face recogntion algorithm. | | | | | |
| Conclusions |  | | | | |
| Create a filter to optimize the result get from face recognition algorithm | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| None | | |  | |  |
| Report One | | | | | |
| 08:50 am | KhanhKT | | | | |
| Discussion |  | | | | |
| Report 1 content: The present roll call systems, advantages and disadvantages. Propose own resolution | | | | | |
| Compare own resolution with existing resolution -> Problem scenario | | | | | |
| Conclusions |  | | | | |
| Make some test with variable noise, brightness, number of people, image resolution to our resolution | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| **Report 1** | | | **HoangPH, HuyNQ, BinhNT** | | **12/09/2013** |
| Workflow | | | | | |
| 09:10 am | HoangPH | | | | |
| Discussion |  | | | | |
| Show the drawed workflow | | | | | |
| Conclusions |  | | | | |
| Redo the workflow, show it to instructor on Thursday | | | | | |
| All team members review on User Case, Class, Activity, Sequence Diagram, ERD | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| **Workflow** | | | **HoangPH** | | **12/09/2013** |
| Mobile Application | | | | | |
| 09:15 am | KhanhKT | | | | |
| Discussion |  | | | | |
| The client of the project will be run on mobile | | | | | |
| Conclusions |  | | | | |
| The prefer OS is Android, prefer mobile price: 1mil~3mil VND | | | | | |
| Some group have already do the image transfer from Android to C# Service, contact for help | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| None | | |  | |  |
| Other | | | | | |
| 09:20 am | KhanhKT, HoangPH | | | | |
| Discussion |  | | | | |
| All the other problems | | | | | |
| Conclusions |  | | | | |
| Change the meeting time to 8:00 am – 9:30 am | | | | | |
| HoangPH will be the one to take meeting minutes, approve the document before show to instructor | | | | | |
| Other member of the team will have meeting at 6:00 pm everyday | | | | | |
| HuyNQ will be responsible for WFC – Web service, BinhNT : Mobile App, HoangPH: Face Recognition function | | | | | |
| Action Items | | | Person Responsible | | Deadline |
| **Report 2** | | | **HoangPH, HuyNQ, BinhNT** | | **12/09/2013** |