|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sixth Meeting – Startup (Morning 09/26/2013) | | | | | | |
| 09/30/2013 | | | 8:00- 9:30 am | | Room 109 | |
| Note taker | BinhNT | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT (DatDM absent) | | | | | |
| Use Case Diagram– Review | | | | | | |
| 8:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all use case diagram | | | | | | |
| Conclusions | |  | | | | |
| HoangPH:  - User -> authorize user  - Arrange usecase follow format  - convert text -> label  - Use “-” with usecase have one more case  - Convert “>” -> larger than or something else  - (Usecase 3) alternative: Add case “No choice”  - Core flow be “High”  - (Usecase Face detection): “Success”: respond to frontend  - Create sequence diagram: just main flow, no exception / alternative  HuyNQ:  - Get exception to business  - (Usecase 1): Triggers: Delete “year”, business “view time slot 11:00”  BinhNT: - (Usecase 1): Change name (Capture and Show result attendance) | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Use case specification | | | | HoangPH, HuyNQ, BinhNT | | 30/9/2013 |
| Prototype– Review | | | | | | |
| 8:30 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all prototypes. | | | | | | |
| Conclusions | |  | | | | |
| Web:- Change color bg, menu left, banner, footer   * Create something on right side (hint) * (New Roll Call): change button (Show) -> link   ERD :   * ERD have no foreign key (logical) | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Prototype, Use case detail | | | | HoangPH, HuyNQ, BinhNT | | 30/9/2013 |
| ERD – Logic & Physical Diagram | | | | HoangPH | | 30/9/2013 |
| Another | | | | | | |
| 9:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| All detail. | | | | | | |
| Conclusions | |  | | | | |
| Demo on 30/9/2013  HuyNQ: Web: Create roll call list, course … Add student list, export roll call follow well form.  HoangPH: Upload image and check attendance, create 15 student (info + image), add class using for demo check attendance  BinhNT: Demo show roll call list, Web: check attendance again, send picture to server. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Demo web | | | | HoangPH, HuyNQ, BinhNT | | 30/09/2013 |
| All project | | | | HoangPH, HuyNQ, BinhNT | | 31/10/2013 |