|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Eighth Meeting – Startup (Afternoon 04/10/2013) | | | | | | |
| 04/10/2013 | | | 14:10- 15:00 pm | | Room 507 | |
| Note taker | HuyNQ | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT(DatDMabsent) | | | | | |
| Automation face recognition test– Review | | | | | | |
| 14:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all report about face recognition test. | | | | | | |
| Conclusions | |  | | | | |
| * Break down from 1 to 2 classes if the class has over 31 students. * Research Histogram graph of image (intensity, noise). * In future plan: add a new module to processing stranger. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Use case specification | | | | HoangPH, HuyNQ, BinhNT | | 07/10/2013 |
| Prototype– Review | | | | | | |
| 14:10 pm | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all prototypes. | | | | | | |
| Conclusions | |  | | | | |
| * Change menu sidebar. * The Control shouldn‘t same width. * Add row total student in student list. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running Screen + Prototype | | | | HoangPH, HuyNQ, BinhNT | | 7/10/2013 |
| Workflow | | | | | | |
| 14:30 pm | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| About work flow. | | | | | | |
| Conclusions | |  | | | | |
| * Run system base on workflow. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running system | | | | HoangPH, HuyNQ, BinhNT | | 7/10/2013 |