|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Ninths Meeting – Startup (Morning 07/10/2013) | | | | | | |
| 07/10/2013 | | | 8:00 - 9:30 am | | Room 109 | |
| Note taker | HuyNQ | | | | | |
| Attendees | KhanhKT, HoangPH, HuyNQ, BinhNT(DatDMabsent) | | | | | |
| Work flow – Review | | | | | | |
| 08:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Run the system base on work flow | | | | | | |
| Conclusions | |  | | | | |
| Roll Call   * If the subject is Capstone Project or in “Edit”, the start time is text box. * Add more option for select start time : 19:00,18:45 …   Face recognition and face detected :   * Import image: if input over 20 images, the system auto get 20 images and show notification. * Create an auto test: if just have one image, how many percent faces detected and recognition is true? (Choose the minimum image quantities). * Edit column “percent” in file excel. * Report test : how many percent face detected base on * Create report in power point: cut video, edit sentence (Create what, use what…)   Mobile:   * The phone can capture in horizontal mode or vertical mode. * Asynchronous processing: the system will auto get image, the instructor can capture with no confirm message. * Save log, offline mode (able to send to service when online.) * Edit android version for system. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Use case specification | | | | HoangPH, HuyNQ, BinhNT | | 10/10/2013 |
| Prototype– Review | | | | | | |
| 9:00 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| Show all prototypes. | | | | | | |
| Conclusions | |  | | | | |
| Web:   * The background color is green. * The menu color is blue.   Mobile:   * Change icon of roll call. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| Running Screen + Prototype | | | | HoangPH, HuyNQ, BinhNT | | 10/10/2013 |
| Document and Other | | | | | | |
| 9:20 am | | HoangPH, HuyNQ, BinhNT | | | | |
| Discussion | |  | | | | |
| About SDD, SRS. | | | | | | |
| Conclusions | |  | | | | |
| Document:   * Edit SRS base on work flow. * Create SDD.   Other:   * Week 12, 13: Edit, fix the system. * Week 14: Submit document on CMS. | | | | | | |
| Actions Item | | | | Persons | | Deadline |
| All document | | | | HoangPH, HuyNQ, BinhNT | | 10/10/2013 |